| TEAM MEETING AGENDA |  |  |  |  |
| --- | --- | --- | --- | --- |
| - Determine user testing requirements - Update on the functional gameplay |  |  |  |  |
| Meeting Details |  |  |  |  |
| Chairperson: Summer Langguth |  | Minutes: 30 | Date & Time: 8.10 15:00 | Location: In person |
| Attendees: George |  | Absent: Josh, Lucien, Carley |  |  |
|  | Item | Notes What details are important for attendees? |  |  |
| 1 | User testing requirements | Plan and script is written in the google docs form. |  |  |
| 2 | Functional gameplay | Has not been pushed to integration, rebuilding due to css errors. |  |  |

| ACTION ITEMS |  |  |  |  |
| --- | --- | --- | --- | --- |
| # | Item What has to be done by the next meeting | Action What action is required to get it done? | Who: Who is responsible? | Due: When is it due? |
| 1 | Improve homeplay appearance. | Add last played, scores and logout button to homebase | Carley | By next week |
| 2 | Gameplay in integration for everyone to test | Must push to integration once done with functionality | Josh | By next week |
| 3 | User testing | Complete the questions written in the google doc | Summer | By next week |